## Slide 1: Ciclo de vida de proyectos
Plan y diseño de redes
Jairo Hernández G

## Slide 2: Ciclo de vida de proyectos
Define las fases que conectan el inicio de un proyecto con su fin.
Un ciclo de vida para un proyecto se compone de fases sucesivas compuestas por tareas planificables.

## Slide 3: Ciclo de vida de proyectos de TI

## Slide 4: Ciclo de vida de proyectos de TI
La transición de una fase a otra dentro del ciclo de vida generalmente implica y, por lo general, está definida por alguna forma de transferencia técnica.
Los productos entregables de una fase se revisan para verificar si están completos, si son exactos y se aprueban antes de iniciar el trabajo de la siguiente fase.

## Slide 5: Ciclo de vida de proyectos de TI

## Slide 6: Ciclo de vida de un proyecto de TI

## Slide 7: Ciclo de vida de proyectos de TI
Los sistemas típicamente se desarrollan y continúan existiendo durante un cierto período de tiempo, llamado frecuentemente:
Ciclo de Vida del Desarrollo del Sistema
SDLC: Systems Development Life Cycles

## Slide 8: Ciclo de vida de proyectos de TI
SDLC: Systems Development Life Cycles

## Slide 9: Ciclo de vida de proyectos de TI

## Slide 10: Ciclo PPDIOO – Metodología Cisco
Defines the continuous life-cycle of services required for a network.
https://www.ciscopress.com/articles/article.asp?p=1608131&seqNum=3

## Slide 11: Cisco PPDIOO Phases
Prepare:
Involves establishing the organizational requirements, developing a network strategy, and proposing a high-level conceptual architecture identifying technologies that can best support the architecture.
This phase can establish a financial justification for network strategy by assessing the business case for the proposed architecture.
Plan:
Involves identifying initial network requirements based on goals, facilities, user needs, and so on.
Involves characterizing sites and assessing any existing networks and performing a gap analysis to determine whether the existing system infrastructure, sites, and the operational environment can support the proposed system.
A project plan is useful for helping manage the tasks, responsibilities, critical milestones, and resources required to implement changes to the network.
The project plan should align with the scope, cost, and resource parameters established in the original business requirements.

## Slide 12: Cisco PPDIOO….(Cont.)
Design:
The initial requirements that were derived in the planning phase drive the activities of the network design specialists.
The network design specification is a comprehensive detailed design that meets current business and technical requirements, and incorporates specifications to support availability, reliability, security, scalability, and performance.
The design specification is the basis for the implementation activities.
Implement:
The network is built or additional components are incorporated according to the design specifications, with the goal of integrating devices without disrupting the existing network or creating points of vulnerability.

## Slide 13: Cisco PPDIOO… (Cont.)
Operate:
Operation is the final test of the appropriateness of the design.
Involves maintaining network health through day-to-day operations, including maintaining high availability and reducing expenses.
The fault detection, correction, and performance monitoring that occur in daily operations provide the initial data for the optimization phase.
Optimize:
Involves proactive management of the network.
The goal of proactive management is to identify and resolve issues before they affect the organization.
Reactive fault detection and correction (troubleshooting) is needed when proactive management cannot predict and mitigate failures.
Can prompt a network redesign if too many network problems and errors arise, if performance does not meet expectations, or if new applications are identified to support organizational and technical requirements.

## Slide 14: Ciclo PPDIOO

## Slide 15: Cisco PPDIOO
Establece los requisitos de negocio y organización, desarrolla una estrategia de red y propone una arquitectura de alto nivel.
Plan
Identifica los requisitos de red mediante la caracterización y evaluación de la red y la realización de un análisis de las deficiencias.
Design
Diseño lógico y diseño físico. Provee de alta disponibilidad, fiabilidad , seguridad, escalabilidad y rendimiento.
Implement
Instalación y configuración de la solución propuesta.
Operate
Operaciones de red del día a día. Monitoreo y gestión de la red…
Optimize
Gestión de red pro-activa y modificaciones y ajustes en el diseño.
Prepare

## Slide 16: Cisco PPDIOO
Ventajas
Lowering the total cost of network ownership
Increasing network availability
Improving business agility
Speeding access to applications and services

## Slide 17: Cisco PPDIOO
Beneficios
Identifying and validating technology requirements
Planning for infrastructure changes and resource requirements
Developing a sound network design aligned with technical requirements and business goals
Accelerating successful implementation
Improving the efficiency of your network and of the staff supporting it
Reducing operating expenses by improving the efficiency of operational processes and tools
Videos:
https://youtu.be/FceJ7kgDHtA?si=Zco081v7sWaXhuMS
https://youtu.be/gUKgRcxZiIs?si=xIiNIOWLGisMBSaK

## Slide 18: Ciclo de vida de proyectos de TI

## Slide 19: Top-down network design

## Slide 20: Referencias
https://www.ciscopress.com/articles/article.asp?p=1608131&seqNum=3
https://www.ciscopress.com/articles/article.asp?p=1697888&seqNum=2
https://www.techtarget.com/searchnetworking/tip/A-guide-to-network-lifecycle-management
https://youtu.be/FceJ7kgDHtA?si=Zco081v7sWaXhuMS
https://youtu.be/gUKgRcxZiIs?si=xIiNIOWLGisMBSaK